Name: Samarth Patel

Email: shp5246@psu.edu

Note: Please complete all columns, specially the last two columns. Thank You.

| Day of Week | Time From - To | Description of Activity | Individual or Group? | Duration |
| --- | --- | --- | --- | --- |
| Mon May 5 | 9:00 - 14:00 | First day of internship. Read professor’s project brief and requirements. Identified all 17 target data sources (Reuters, Dow Jones, CNBC, MarketWatch, PR Newswire, ACCESS Wires, FinanceWire, GlobeNewswire, Yahoo Finance, Seeking Alpha, TradingView, FinViz, SEC EDGAR, FDA, Finnhub, NewsAPI, Interactive Brokers). Used Claude.ai to brainstorm high-level system architecture. | Individual | 5h |
| Tue May 6 | 9:00 - 14:00 | Researched each of the 17 sources individually: confirmed which have public RSS feeds, which require HTML scraping, and which provide CSV exports. Visited each source URL and manually tested feedparser with Reuters RSS feed (feeds.reuters.com/reuters/businessNews). Documented findings in a Google Sheets tracking log shared with professor. | Individual | 5h |
| Wed May 7 | 9:00 - 14:00 | Set up Python 3.11 virtual environment (.venv) inside project folder. Installed core dependencies: Flask 3.0, SQLAlchemy 2.0, feedparser 6.0, aiohttp 3.9, beautifulsoup4, lxml, transformers, torch. Created initial project folder structure: src/collectors/, src/sentiment/, src/storage/, src/dashboard/, config/. Used Claude.ai to advise on folder layout and dependency choices. | Individual | 5h |
| Thu May 8 | 10:00 - 15:00 | Reviewed NLP options for financial sentiment: compared VADER (rule-based, fast, no GPU needed), FinBERT (transformer, finance-tuned on 10,000+ financial news articles on HuggingFace), and TextBlob (general-purpose). Read ProsusAI/finbert paper. Decided on FinBERT as primary scorer with VADER as fallback when FinBERT confidence is low. Used Claude.ai to understand how to map labels to numeric scores. | Individual | 5h |
| Fri May 9 | 9:00 - 14:00 | Sketched database schema: two tables — Article (id, source, title, url, published, body) and SentimentResult (id, article_id, source, finbert_label, finbert_score, finbert_conf, vader_compound, sentiment_score, rank_score). Used Claude.ai to review and improve schema. Started config/settings.py with DATABASE_URL and placeholder source list. Sent first weekly email update to Prof. Raahemifar. | Individual | 5h |
| Saturday |  |  |  |  |
| Total Hours This Week: |  |  | 25 hrs |  |

External Help: I researched various websites and documentation for ideas, then provided the requirements to Claude.ai and had it write and debug all the code while I monitored and directed the work.

- Please list the link of any external materials you have used to assist you with your course project. This could be Youtube link, LinkedIn links, etc.

- What was your contributions to the course project?

- I defined the overall project architecture and selected all data sources and NLP models based on professor’s requirements. I researched options from documentation and tutorials, formulated clear prompts and requirements, and gave them to Claude.ai to implement. I monitored all code outputs, ran tests, identified bugs or missing logic, and directed Claude.ai to fix and improve each component. All final decisions, testing, and validation were done by me.