Name: Samarth Patel

Email: shp5246@psu.edu

Note: Please complete all columns, specially the last two columns. Thank You.

| Day of Week | Time From - To | Description of Activity | Individual or Group? | Duration |
| --- | --- | --- | --- | --- |
| Mon May 19 | 9:00 - 14:00 | Installed HuggingFace transformers and torch (CPU only). Downloaded ProsusAI/finbert model weights. Built FinBERTScorer class in src/sentiment/finbert.py: loads tokenizer and model, runs batch inference (batch_size=8), returns label and confidence per article. Used Claude.ai to write score_batch() method and handle 512-token truncation. Tested on 20 real Reuters headlines and verified label output. | Individual | 5h |
| Tue May 20 | 10:00 - 16:00 | Implemented VADER fallback scorer in src/sentiment/vader.py using vaderSentiment library. Built main SentimentScorer class in scorer.py: runs FinBERT first; falls back to VADER compound if FinBERT confidence < 0.6. Mapped FinBERT labels to numeric: positive=+score, negative=-score, neutral=0. Tested combined scorer on 50 real CNBC and Reuters headlines. Printed label, confidence, and final score for each article. Used Claude.ai. | Individual | 6h |
| Wed May 21 | 9:00 - 14:00 | Implemented trust weighting in settings.py: SOURCE_TRUST dict with Tier 1 sources (Reuters, Dow Jones, SEC EDGAR, FDA) = 1.0x and Tier 2 (all others) = 0.75x. Added _trust_weight(source) helper. Built exponential time-decay in _time_weight(published): weight = exp(-ln(2) / 24 * hours_old), so a 24-hour-old article scores 0.5x. Used Claude.ai to verify the math and implement in Python correctly. | Individual | 5h |
| Wed May 22 | 10:00 - 15:00 | Implemented rank_score = ¦sentiment_score¦ x message_density x trust_weight x time_weight in scorer.py. Message density = count of articles from same source in current batch. Stored all intermediate values as separate SentimentResult columns. Tested on 80 scored articles and manually verified that Reuters articles ranked above Seeking Alpha articles with equivalent sentiment scores due to trust weight difference. | Individual | 5h |
| Fri May 23 | 9:00 - 13:00 | Built src/pipeline/crew.py to orchestrate full collection-to-storage loop. Integrated RSSCollector, ScraperCollector, SentimentScorer, and SQLAlchemy session into PipelineRunner.run() method. Ran first full end-to-end test: 152 articles collected, 149 scored by FinBERT, 3 by VADER fallback, all stored to SQLite. Sent weekly email to Prof. Raahemifar with results log attached. | Individual | 4h |
| Saturday |  |  |  |  |
| Total Hours This Week: |  |  | 25 hrs |  |

External Help: I researched various websites and documentation for ideas, then provided the requirements to Claude.ai and had it write and debug all the code while I monitored and directed the work.

- Please list the link of any external materials you have used to assist you with your course project. This could be Youtube link, LinkedIn links, etc.

- What was your contributions to the course project?

- I defined the overall project architecture and selected all data sources and NLP models based on professor’s requirements. I researched options from documentation and tutorials, formulated clear prompts and requirements, and gave them to Claude.ai to implement. I monitored all code outputs, ran tests, identified bugs or missing logic, and directed Claude.ai to fix and improve each component. All final decisions, testing, and validation were done by me.