Name: Samarth Patel

Email: shp5246@psu.edu

Note: Please complete all columns, specially the last two columns. Thank You.

| Day of Week | Time From - To | Description of Activity | Individual or Group? | Duration |
| --- | --- | --- | --- | --- |
| Mon May 26 | 9:00 - 14:00 | Started Flask dashboard in src/dashboard/app.py. Created /api/ranked endpoint querying top-50 SentimentResults by rank_score DESC via SQLAlchemy. Built basic index.html Jinja2 template with a styled HTML table showing rank, source, headline, sentiment label, score, and scored_at. Used Claude.ai to write the SQLAlchemy query, Jinja2 for-loop, and basic CSS table styling. Opened dashboard on port 5001 in browser. | Individual | 5h |
| Tue May 27 | 10:00 - 15:00 | Added additive database migration to init_db() in models.py: uses SQLAlchemy inspect() to find existing columns, then runs ALTER TABLE ... ADD COLUMN for any missing ones (trust_weight, time_weight, tickers, image_url). Tested on an existing news.db to confirm new columns added without data loss. Used Claude.ai to write the inspect() and ALTER TABLE migration pattern. | Individual | 5h |
| Wed May 28 | 9:00 - 15:00 | Built initial ticker extraction in src/sentiment/ticker_extractor.py: first pass uses a regex pattern to match dollar-sign prefixed tickers such as AAPL and TSLA. Created config/tickers.py with TICKER_UNIVERSE set of 200+ S&P 500 symbols. Second pass matches ALL-CAPS words in headlines against TICKER_UNIVERSE. Tested on 30 headlines and confirmed AAPL, TSLA, NVDA correctly identified. Used Claude.ai. | Individual | 6h |
| Thu May 29 | 10:00 - 15:00 | Set up pipeline scheduling in run.py using a while-loop with time.sleep(PIPELINE_INTERVAL=60). Tested running pipeline continuously for 1 hour: 3 full cycles completed, 450+ articles stored, URL deduplication working correctly with no duplicate rows inserted. Identified FinBERT CPU bottleneck: 8 seconds per batch of 16 articles. Researched batch size tuning options. | Individual | 5h |
| Fri May 30 | 9:00 - 13:00 | Tuned FinBERT batch size from 16 down to 8, reducing per-batch time from 8s to 4s. Ran full pipeline with tuned settings and confirmed 152 articles scored in under 90 seconds per cycle. Viewed live ranked article table in browser dashboard for the first time. Sent weekly update to Prof. Raahemifar with browser screenshot and current article count attached. | Individual | 4h |
| Saturday |  |  |  |  |
| Total Hours This Week: |  |  | 25 hrs |  |

External Help: I researched various websites and documentation for ideas, then provided the requirements to Claude.ai and had it write and debug all the code while I monitored and directed the work.

- Please list the link of any external materials you have used to assist you with your course project.

- What was your contributions to the course project?

- I defined the overall project architecture and selected all data sources and NLP models based on professor requirements. I researched options from documentation and tutorials, formulated clear prompts, and gave them to Claude.ai to implement. I monitored all code outputs, ran tests, identified issues, and directed Claude.ai to fix and improve each component.